# Baseline Breaker

Delivery plan: web, Android and iOS

PREPARED BY AWTM FORGE  |  5 SEPTEMBER 2026  |  A 3D TENNIS BRICK-BREAKER ON THREE PLATFORMS

## 1. What you receive

One finished game, delivered on the web, on Google Play and on the App Store, with everything needed to own and run it afterwards.

Everything below is included in the delivery. There are no versions, tiers or add-ons to choose between.

### 1.1 The game

- A 3D tennis stadium: clay court with chalk lines, tiered stands, floodlights, real-time shadows, and a camera that reacts to play.

- Thirty hand-built courts of bricks, dealt in a fresh order each time so no two sessions play the same.

- Six boosts to catch during play: Defensive Wall, Multiball, Smash, Heavy Ball, Racket XL and Power Shot.

- Combo scoring with floating points, on-court calls such as "Game!" and "Out!", three lives, and a personal-best record.

- Controls tuned for each device: the paddle follows the mouse on desktop and your finger on phones, with vibration feedback on every hit.

- Recorded sound effects and a short theme, with a mute switch.

- A share button that posts the score and a link to the game.

### 1.2 The three apps

- Web: a public link that works in any modern browser on desktop or phone, with no login and no install.

- Android: the app published on Google Play, full-screen, with icon and splash screen.

- iOS: the app published on the App Store for iPhone and iPad, with icon and launch screen.

### 1.3 Ownership and handover

- All source code, transferred to your own account, so any developer can maintain it in future.

- Signing keys and store accounts in your name; the listings, reviews and any revenue are yours.

- App icon, splash screens and store artwork in every required size.

- A plain-language guide covering how to update the game, how to publish a new version, and where everything lives.

- Testing on real Android phones and iPhones before launch, with a written test report.

## 2. Timeline: five weeks

From kick-off to the game being live on all three platforms.

| Week | Focus | What is ready by the end of the week |
| --- | --- | --- |
| Week 1 | Set-up and testing | Your Apple and Google developer accounts opened. Game tested on real phones; touch feel and speed tuned from the results. |
| Week 2 | Sound and polish | Recorded sound effects and theme in place. Usage and crash reporting switched on. Remaining fixes from testing done. |
| Week 3 | Store preparation | Screenshots, descriptions and privacy policy prepared. Web version live on your domain. Apps submitted to both stores. |
| Week 4 | Review | Store reviews answered and any requested changes made. Test builds shared with your team through TestFlight and Google Play testing. |
| Week 5 | Launch and handover | Game live on the web, Google Play and the App Store. Source code, keys and documentation handed over. Walkthrough session with your team. |

Store review times are set by Apple and Google, typically one to three days and three to seven days respectively. Opening the developer accounts in week 1 is the one step that must not slip.

## 3. Investment

The tools and accounts needed to build and launch the game, charged at cost. All figures use USD 1 = Rs 95.

| Item | USD | INR |
| --- | --- | --- |
| Claude (Max): development assistant used to build and test the game | $20 | Rs 1,900 |
| Apple Developer Program: publishes the iOS app | $20 | Rs 1,900 |
| Google Play Console: publishes the Android app | $20 | Rs 1,900 |
| D-U-N-S number: business identity required by the stores | $20 | Rs 1,900 |
| Domain name: the web address of the game | $20 | Rs 1,900 |
| Royalty-free soundtrack: licensed sound effects and theme | $20 | Rs 1,900 |
| Vercel: hosts the web version | $20 | Rs 1,900 |
| Railway: runs the game server | $20 | Rs 1,900 |
| Supabase: database for scores and player data | $20 | Rs 1,900 |
| Total investment | $180 | Rs 17,100 |

## 4. If the project is approved at a higher budget

With more room in the budget, we would also invest in the items below. Each one raises quality or lowers launch risk; none is required for the game to ship.

| Item | USD | INR |
| --- | --- | --- |
| Real-phone testing cloud for two months, covering dozens of device models we do not own | $60 | Rs 5,700 |
| Composed theme and layered sound design in place of the stock soundtrack | $300 to $475 | Rs 28,500 to Rs 45,100 |
| Upgraded database plan for three months, giving a separate test environment during the build | $75 | Rs 7,100 |
| Automated build service for three months, so every change is built and checked on all three platforms | $60 | Rs 5,700 |
| Legal review of the privacy policy and terms of use | $105 | Rs 10,000 |
| Additional investment | $600 to $775 | Rs 57,000 to Rs 73,600 |

Everything is charged at cost with receipts and no markup. Prices are those published by each provider on 5 September 2026 and may change; any change is passed through at cost.